## Slide 1: Nail Salon Management System (Deliverable 1: Planning Phase)
Thomas Zhang, Derek Luong, Asad Khan, Hamza Mir, Spencer Wilkins, Salman Khan

## Slide 2: Problem?
Anna is a small business owner that runs two nail salons. She uses a system of data organization that is outdated, lacks certain features, and constantly crashes. Our job is to create a new system that can address these issues by creating a new system that can better organize and maintain customer information and add new features that the old system didn’t have.

## Slide 3: Project Overview
Requirements
Creation of a database using either SQL oracle/mysql that is able to organize customer information name, age, address, etc. and will be able to keep track of customer transactions along with warranty information.
Creation of web application using HTML/PHP that will represent and specify details relating to the business such as opening/closing times and the business address.
Creation of a link between the web app and the database. This will allow the customers to access this site and create an account that will offer certain benefits.
Using transaction information create a customer reward system that keep track of customer point total. (Optional)

## Slide 4: Roles
Derek Luong - Business Analyst
Asad Khan - Application Developer
Thomas Zhang - Database Administrator
Spencer Wilkins - Quality Assurance
Salman Khan - System Analyst
Hamza Mir - Project Manager

## Slide 5: Project Plan (Rough Draft)
Name | Task | Begin date | End date | Status
Derek Luong | Pseudo code/ Customer data collection/ Communication with owners | 9/25/2019 | 9/30/2019 | In process
Asad Khan | Web interface research and design | 9/25/2019 | 11/25/2019 | In process
Thomas Zhang | Database design | 9/25/2019 | 11/25/2019 | In process
Salman Khan | Assist with implementing database and web application processes | 9/25/2019 | 11/25/2019 | In process
Spencer Wilkins | QA software | 9/25/2019 | 11/25/2019 | In process
Hamza Mir | Process and status reports | 9/25/2019 | 11/25/2019 | In process

## Slide 6: Feasibility Analysis: Technical Feasibility
Time Constraints (Will we have time to finish?)
Familiarity with sql oracle/javascript/html/php etc.
Difficulty with linking database to web application

## Slide 7: Feasibility Analysis: Economic Feasibility
Budget - The owner agree to pay from 4000 for the application if it included all the functions and features she has listed. Project cannot exceed this cost

## Slide 8: Feasibility Analysis: Organizational Feasibility
Temporary or permanent replacement of staff for position in case of sickness or resignation of staff.

## Slide 9: Planning Phase Summarization
Customer’s need and required function was discussed.
Project plan created
Feasibility Analysis discussed
Roles and task assigned